| School of Engineering & Technology | ¦ Sushant University moving right |
| --- | --- |

Project Progress – Fortnightly Log  Duration: 14th Sep – 27th September 2026

1.  Programme (B.Tech/BCA) :  B.Tech (AI/ML)

2.  Semester :  7th Semester

3.  Title of the project :  Content Personalisation Agent

4.  Name of the Team Members along with roll numbers :  ______________________________________

5.  Name of the supervisor :  ______________________________________

Summary of Fortnightly work

During this fortnightly period (14th–27th September 2026), the Content Personalisation Agent project was built from the ground up and taken to a fully functional, verified state. The work spanned the entire software stack:

• Architecture & Backend: A 10-step LangGraph pipeline was designed and implemented (load_user → router → scope_guard → load_global_profile → load_domain_profile → load_agent_profile → retrieve_memory → build_context → generate_response → store_message). All 34 AI agents were defined as data records (not separate classes) across 7 domains (Education, Technical, Career, Marketing, Analytics, Research, Creative) using a single generic runtime with three output kinds: text, image, and chart.

• Personalisation Engine: A three-level profile system (Global → Domain → Agent) was built using FastAPI and SQLAlchemy 2 with Alembic migrations. The profile system ensures that shared domain settings (e.g., brand name for all Marketing agents) are filled in once and reused across agents.

• Memory System: A hybrid semantic + rule-based memory system was implemented using pgvector (cosine similarity via HNSW index) for semantic recall and a standing-preference mechanism that pins durable instructions regardless of topic. Memory deduplication (cosine ≥ 0.92 increments occurrences rather than inserting duplicates) and three scopes (agent / domain / global) ensure clean isolation.

• Scope Guard: A deterministic scope guard was built that scores every request against all 34 agents using keyword/phrase scoring. Out-of-scope requests are redirected instantly with zero model cost (e.g., asking the Maths Tutor about Python → immediate handoff to Python Engineer in 0.0s).

• Frontend: A React 18 + Vite web application was built with a two-level browse (7 domain cards → agents in domain), a two-step agent setup wizard, a real-time streaming chat interface (SSE with fallback), a personalisation panel showing which profile and memories were used for each response, and dark/light theme support.

• AI Provider Support: Four interchangeable AI providers were integrated — Ollama (local, free), OpenAI-compatible APIs (Groq, Together AI, Mistral, etc.), AWS Bedrock, and a Mock/local-dev provider that runs the full stack with no model installed.

• Media Pipeline: Image generation (Pillow card renderer — no GPU required) and chart generation (Matplotlib — plots user's actual numbers, refuses to fabricate data) were implemented. Optional switch to gpt-image-1 for photographic quality.

• Authentication & Security: JWT bearer tokens, bcrypt password hashing, multi-tenancy (all queries filtered by user_id), Pydantic v2 input validation, CORS control, and path-traversal protection on media files.

• Deployment: Docker Compose configuration for full-stack deployment (PostgreSQL + pgvector, backend with auto-migration, frontend). SQLite fallback for offline development.

• Verification: All test suites passed on CPU-only hardware (Intel i5-10210U, no GPU):
   – 163/163 assertions in the full pipeline verification suite
   – 34/34 agents producing their declared output (30 text, 3 image, 1 chart)
   – 21/21 router accuracy cases (keyword scoring alone, zero model calls)
   – 45/45 database migration round-trip assertions
   – 0 npm vulnerabilities in the frontend build

Plan for the next fortnight

The following work is planned for the next fortnightly period (28th September – 11th October 2026):

1. Version Control & CI/CD: Initialise the first formal commit, establish a branching strategy (main / dev / feature branches), and set up a GitHub Actions pipeline for automated linting, testing, and Docker build on every push.

2. File/Attachment Upload: Allow users to upload PDF, image, or CSV files as context for any agent (e.g., paste a resume for the Resume Writer, or a CSV for the Chart Builder).

3. Enhanced Chart Types: Extend the analytics.chart-builder agent to support multiple chart types (bar, pie, scatter, line) with proper legends and annotations.

4. Conversation Export: Add the ability to download any conversation as a PDF or Markdown file, including any generated images or charts.

5. Admin Dashboard: Build an administrator view showing aggregate usage statistics, memory management tools, and per-agent health indicators.

6. Rate Limiting & Token Budgeting: Implement per-user request rate limits and token consumption tracking for multi-user production deployments.

7. End-to-End UI Testing: Write Playwright / Selenium test scripts covering the primary user flows (sign up, domain browse, agent setup, chat, feedback).

Comments from the supervisor

| Signature of the student(s) with date | Signature of the supervisor with date |
| --- | --- |